Mapua Drive Pathway Update

The extension of the footpath down to Dominion Flats is scheduled to start on 1 October. The project will take about 5 weeks with the trees at the top of the bank being cut back first and the bank reshaped.The property holders have been notified.

An armco safety barrier will be constructed along the uphill section providing a 3 meter pathway.

A speed limit change to 50kph has been gazetted and will take effect in mid November. Details of this will be advertised in the newspaper.